Standard Elements for a Contract Management Plan

| Plan Element | Description |
| --- | --- |
| 1. Summary and Background | - Provide a brief description of the contract and the DOE office responsible for contract management - Describe the role of other DOE offices supporting contract management, if applicable - Reference the contract and other relevant documents; repeat information from these documents only as necessary to establish context for the rest of the contract management plan |
| 2. Key contract management team members | - Identify the offices and the individuals responsible for contract administration and oversight, including designated CORs and technical monitors. - Describe the roles and responsibilities for each office and team member |
| 3. Key performance risks and contract assurance | - Identify key contract performance risks - Document the processes and individuals responsible for monitoring contractor performance for each identified risk - Describe how Contractor Assurance Systems will be used to identify and mitigate risks, if applicable - Assign the federal officials responsible for oversight and monitoring of Contractor Assurance System processes - Describe how the contractor’s internal audit activity will be used to identify and mitigate risks, if applicable (see Acquisition Letter AL-2022-03, The Office of Inspector General’s Audit Strategy) |
| 4. Performance Monitoring--Inspection, surveillance, and acceptance | - As needed, document procedures for inspection, surveillance, and acceptance of contract performance and deliverables, if this is not already addressed through a separate quality assurance surveillance plan (QASP). - As needed, include a discussion of the personnel responsible for inspection, surveillance and acceptance, and procedures for addressing identified performance or quality concerns. - If applicable, provide a reference to the separate QASP that addresses inspection, surveillance, and acceptance |
| 5. Project management | - Document project management processes, roles and responsibilities if the contract involves performance of projects that are not already subject to formal DOE project management processes - Reference separate project management criteria as appropriate |
| 6. Management of contractor litigation | - Document processes, roles and responsibilities of Federal officials as needed to supplement existing contract provisions on contractor litigation management - Reference applicable contract provisions and DOE regulations and policies as needed |

| Plan Element | Description |
| --- | --- |
| 7. Contractor human resource management | - Document processes, roles and responsibilities of Federal officials as needed to implement the requirements of DOE Order 351.1 Contractor Human Resource Management Programs and associated contract provisions. - Reference applicable contract provisions and DOE regulations and policies as needed |
| 8. Cost Allowability | - Describe processes, roles and responsibilities for assessing the allowability, reasonableness, and allocability of contract costs - Identify any audit resources that will support the review of cost allowability, including cost allocations and compliance with Cost Accounting Standards (CAS) - If the contract is subject to DOE’s Audit Strategy (see Acquisition Letter AL-2022-03, The Office of Inspector General’s Audit Strategy), assign the Federal officials with responsibility for oversight of the contractor’s internal audit activity, including review and approval of annual audit plans |
| 9. Contract records and data retention | - Document roles, responsibilities and expectations for management and retention of contract-related records - If applicable, describe processes for ensuring Federal retention of any computer code or contract-related data generated by the contractor - As appropriate, reference COR delegations that assign responsibilities for records and data retention - Clarify any record management processes that occur outside of STRIPES |
| 10. Contractor internal audit functions | - If applicable, describe the role of the contractor’s internal audit organization - Assign the federal official(s) responsible for reviewing internal audit plans, coordinating with the contractor’s audit committee, and assessing the independence and performance of the internal audit function |
| 11. Continuity of operations planning (COOP) | - Describe processes for ensuring timely communications and decision-making during emergencies |
| 12. Role of non-DOE entities | - If applicable, discuss the role of non-DOE entities in contract administration, including any assessments of contractor performance - If applicable, document the role of the owner’s agent, owner’s representative, or other outside party used to assist in project management and/or assess the contractor’s performance and deliverables - Document the role of any non-DOE Federal, State or Local regulatory agency in assessing contractor compliance with applicable laws, regulations, or agreements |
| 13. Other contract-specific issues | - Address any other contract-specific issues that require management and oversight by Federal officials |