## Slide 1: NEPA Process Overview
The National Environmental Policy Act (NEPA) Review Process
and
The Office of State and Community Energy Programs (SCEP)

## Slide 2: NEPA Review
Now that you have completed the NEPA Overview presentation and have an understanding of NEPA, this presentation will now focus on the DOE NEPA review process and recipient responsibilities.

## Slide 3: Terminology
Award
The written documentation executed by a Contracting Officer which contains the negotiated terms and conditions for providing Financial Assistance
Recipient
A non-federal entity that receives a federal award directly from a federal awarding agency to carry out an activity under a federal program
Subrecipient
A non-federal entity that receives a subaward from a pass-through entity to carry out part of a federal program
NEPA determination
The DOE form that documents DOE’s NEPA review of a project or activities
Bounded Categories
Activities listed in a NEPA determination that restrict the size, location, installation methods, or other elements to complete a project; bounded categories must be documented in a NEPA log
NEPA
National Environmental Policy Act

## Slide 4: Terminology Continued
NEPA Log
A document that provides evidence of a recipient’s review of Bounded Categories of activities
Historic Preservation Programmatic Agreement
Programmatic Agreements (PAs) offer a streamlined process for grantees to satisfy their historic preservation requirements with minimum or no consultation with the State Historic Preservation Officer based on the type of activity that is being undertaken. All SCEP recipients in the states and territories have a PA other than Guam. DOE does not have PAs with any tribal governments.
Categorical Exclusion
Categories of actions that DOE has determined, by regulation, normally do not have a significant effect on the human environment and for which neither an environmental assessment nor an environmental impact statement is required
Scope of Work
An explanation of specific activities and steps to complete a project
PMC
Project Management Center, an online system for DOE NEPA reviews

## Slide 5: NEPA Review: First Step
Has an award been made for your project?
YES
If you have an award, do you have the NEPA determination in your award documents?
YES
If you have a NEPA determination, review the NEPA determination.
NO
If you have an award, but do not have the NEPA determination, contact your DOE Project Officer.
NO
If an award has not been made for your project, contact your DOE Project Officer for next steps.
NOT SURE
If unsure if an award has been made for your project or if a NEPA determination has been completed, contact your DOE Project Officer.

## Slide 6: Reviewing the NEPA Determination
A NEPA determination with Bounded Categories –which includes a list of restricted activities that must be documented in a NEPA log.
A NEPA determination specific to one project or types of project activities but does not include Bounded Categories and does not require a NEPA log.
There are two kinds of NEPA determinations:
If you are unsure about your NEPA determination, contact your DOE Project Officer or email NEPA at: GONEPA@ee.doe.gov

## Slide 7: NEPA Review
Let’s review a NEPA determination.
If you are unsure about your NEPA determination, contact your DOE Project Officer or email NEPA at: GONEPA@ee.doe.gov

## Slide 8: Highlights of a NEPA Determination
Note: All restrictions in the NEPA determination must be followed.
Recipient: May include individual recipient name, or program name including distinction for recipients with or without a historic preservation programmatic agreement
Project Title: May include the funding source
Rationale for Determination: Defines either the individual project or multiple types of projects with restrictions
NEPA Provision: Will include restrictions on the award

## Slide 9: Sample NEPA Determination

## Slide 10: Sample NEPA Determination
Let’s look closer at a NEPA Determination with Bounded Categories.
Remember from our list of terms: Bounded Categories are activities listed in a NEPA determination that restrict the size, location, installation methods, or other elements to complete a project.
All Bounded Categories must be documented in a NEPA log to demonstrate that a project meets all the restrictions of the Bounded Category.

## Slide 11: If the NEPA Determination Includes Bounded Categories
The Recipient must demonstrate the proposed project meets the restrictions of the Bounded Category for each project.
A completed NEPA log provides the documentation to demonstrate the project fits within the Bounded Category.
The proposed project must:
Be listed in NEPA determination
Be documented in a NEPA log.
Follow the restrictions listed in NEPA determination
Not have extraordinary circumstances, cumulative impacts, connected actions, integral elements, be located in the 100-year floodplain or wetlands
Notes: Extraordinary circumstances are identified during the NEPA review

## Slide 12: NEPA Review
On the next slide is a flow chart to help you understand the process.
Follow the highlighted boxes to understand Recipient responsibilities under Bounded Categories. If your NEPA determination does not include Bounded Categories, skip to slide 31.

## Slide 13: NEPA Review
Any activities on tribal lands or tribal properties are restricted to homes/buildings less than forty-five (45) years old and without ground disturbance, as outlined in all NEPA determinations. Recipients must contact their Project Officer to request a review of activities on tribal homes/buildings forty-five (45) years and older. Approval from DOE NEPA is required prior to initiating activities. For recipients with a DOE executed historic preservation programmatic agreement (PA), activities on tribal lands are not covered by PAs.

## Slide 14: NEPA Review for projects with Bounded Categories in NEPA Determination - skip to slide 31 for projects without Bounded Categories
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC*
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC*
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 15: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC*
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC*
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 16: NEPA Log
Sample DOE NEPA log for recipients with a Historic Preservation PA:
Notes: This sample NEPA log for recipients with a PA, lists all the restrictions that must be met to document a project fits within the Bounded Categories. This sample log can be found at www.energy.gov/node/4816816. Keep the NEPA log for your records and quarterly submission to NEPAlogs@ee.doe.gov

## Slide 17: NEPA Log
Sample DOE NEPA log for recipients withOUT a Historic Preservation PA:
Notes: The sample NEPA log for recipients withOUT a PA, lists all the restrictions that must be met to document a project fits within the Bounded Categories. This sample log can be found at www.energy.gov/node/4816816. Keep the NEPA log for your records and quarterly submission to NEPAlogs@ee.doe.gov

## Slide 18: NEPA Log
New requirement for NEPA logs added to bottom of first page:
Notes: Self affirming statement regarding including all projects in NEPA log. This sample log can be found at www.energy.gov/node/4816816. Keep the NEPA log for your records and quarterly submission to NEPAlogs@ee.doe.gov

## Slide 19: NEPA Review
Example of a “Bounded Category” from a NEPA determination with restrictions highlighted:
Notes: All the restrictions listed in the Bounded Category must be met.

## Slide 20: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 21: NEPA Review
One of the Integral Elements you may remember from the NEPA Overview PowerPoint, is historic preservation.
To streamline historic preservation reviews, most SCEP recipients have a Historic Preservation Programmatic Agreement.
DOE Historic Preservation Programmatic Agreements can be found at:
https://www.energy.gov/eere/wipo/historic-preservation-executed-programmatic-agreements
It is important to review your historic preservation agreement, so you are familiar with the requirements, restrictions, activities exempted from historic preservation review as well as the process for historic preservation reviews with your State Historic Preservation Office.
See the “Historic Preservation” PowerPoint presentation at www.energy.gov/node/4816816

## Slide 22: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 23: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 24: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 25: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 26: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 27: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 28: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 29: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 30: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 31: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 32: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 33: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 34: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 35: NEPA Review for projects with Bounded Categories in NEPA Determination
Review NEPA determination for proposed project
Does project fit with Bounded Category?
Recipient submits EQ1 in PMC
Any Extraordinary Circumstances/Cumulative Impacts/Connected Actions/Integral Elements?
No
Yes
No
Yes
Project Officer submits EQ2 in PMC
Review award docs. If CO has approved award, project may begin
Recipient submits
EQ1 in PMC
Project Officer submits EQ2 in PMC
Work with DOE Staff as they complete NEPA review
Work with DOE Staff as they complete NEPA review
Project may begin with approval from the DOE Contracting Officer!
ND is completed
ND is completed
All NEPA Reviews must be documented!
Questions: GONEPA@ee.doe.gov
Recipient documents
review in NEPA Log
Notes: Start by reviewing your NEPA determination – this flow chart is for NEPA determinations with Bounded Categories

## Slide 36: NEPA Determinations without Bounded Categories
What if you have a NEPA determination specific to one project or types of project activities but does not include Bounded Categories?
Review the NEPA determination.
Follow any restrictions included in the NEPA determination; a NEPA log is not required.
Questions on the NEPA determination? Contact GONEPA@ee.doe.gov

## Slide 37: NEPA Review
Has your DOE Project Officer told you that you need to complete an Environmental Questionnaire for a NEPA review?
Review the following documents at
www.energy.gov/node/4816816
EQ Sample
This is a Word document of the online Environmental Questionnaire1. Recipients are encouraged to complete the Word document before attempting to complete the online form. Information from the Word document can then be “cut and pasted” into the online form.
EQ Submission Guide
This document provides the steps to set up an account in the Project Management Center to enable you to submit an EQ1.
Sample Scope of Work
This sample scope of work details the information needed to ensure all elements of a project are addressed
Sample Layout of Project
This document demonstrates useful information you are encouraged to submit with a scope of work to lessen the likelihood of questions during the NEPA review process. Required for ground disturbing activities!

## Slide 38: Lessons Learned
Multiple sites for similar project types?
  Contact GONEPA@ee.doe.gov, you may be able to submit just one EQ1!
Make it easier on yourself
  Use a project title that is descriptive, especially if you are submitting multiple EQ1s. For Example: “40kW PV Roof Installation at Denver Public Library”
A scope of work is required for each EQ1 submission
  Do you have an application for funding from a subrecipient? Including contractor estimates or sub-recipient applications with your EQ1 submission often fills in gaps of missing information omitted from a scope of work.
  Include map with Layout of Project, if project has ground disturbing activities.
Unsure what information to submit?
  Contact GONEPA@ee.doe.gov

## Slide 39: NEPA Review
Questions?
Contact GONEPA@ee.doe.gov