ESPC ENABLE w/ESA

Investment Grade Audit Kickoff Meeting

Draft Agenda

Introductions/Roles

Roles of each person in the project

Objectives of meeting

Setting the Stage

Discussion by Agency/Site on their interests, goals, objectives and priorities

Level of management support

Discussion by ESCO of their interest in the project

Expectations/ Project Technical and Financial Parameters

Discussion on scope, buildings, areas and ECMs to be considered

Building environmental/performance requirements

Long-term plans at the site-additional capacity, utilization

Demolition, new construction, studies, reports, available information

Simple payback, contract term, total investment parameters

O&M services, savings, warrantees

Codes, regulations, hazards, other considerations/issues

M&V/ Savings verification approach

Energy and escalation rates, rebates, financial incentives

Questions/answers on Statement of Work document or attachments

PV ESA ECM parameters and other considerations

- Unique requirements and considerations

- PV ESA ECM title transfer requirement

- PV ESA ECM Fair Market Value determination

- Reserve account

- Interconnection requirements

- National Environmental Policy Act (NEPA)

- National Historic Preservation Act (NHPA), glare analysis

- Other compliance requirements

Investment Grade Audit Process

Discussion of plans for IGA phase

IGA Audit Tool

Scope of Work – Site Specific Terms and Conditions

ESCO site visit - Logistics and access for audit; testing/metering to be accomplished

Security and Safety-restricted areas, escorts, Safety Training, hazards, photos

Process discussion- reviews, drafts, etc

Requirements of IGA and Final Proposal; what does it look like/ what needs to be approved (ECM package, savings estimates, baseline, M&V plan, etc) and by whom

eProjectBuilder

Communications Protocols

Establish leads and discuss responsibilities for ESCO/Agency

CO, COR- Roles and Authority - Communication

Establish frequency and method of communications (e-mails, conf calls) – Bi/Weekly conf calls

Project Timeline – Schedule/timeline- ESPC Process checklist/ Milestone Plan with significant milestones to award

Wrap-Up/Next Steps

Recap of action items.

Set next meeting or conference call time

Resources/Training

ESPC ENABLE website

ESPC ESA Toolkit website