IGA Kickoff Agenda

ESPC Process Doc. P3-01

r. 4-9-15

Responsibility:  PF

IGA Kickoff Meeting Agenda with PV ESA ECM

# Introductions/Roles

- Welcome by site person (Agency)

- Introductions and roles of each person in the project (PF)

- Objectives of the meeting (PF)

# Setting the Stage

- Discussion by Agency/Site of interest, goals, objectives and priorities (Agency)

- Levels of management support (Agency)

- Discussion on scope, buildings, areas and ECMs to be considered (Agency)

- Project development schedule – 12 month target (PF)

# Setting Expectations

- Site Data

  - Building environmental/performance requirements (Agency)

  - Long term plans at the site-additional capacity, utilization, demolition, new construction (Agency)

  - Discussion of PA ECMs, additional ECMs, and exceptions (Agency)

  - Contract term, total investment parameters   (Agency)

  - O&M services, R&R responsibilities and O&M savings (Agency)

  - M&V/savings verification approach (Agency/ESCO)

  - Energy and escalation rates, rebates, financial incentives (Agency/ESCO)

  - Codes, regulations, hazards, other considerations/issues  (Agency)

  - Categorical Exclusions – environmental documentation (Agency)

  - Design Intent – Commissioning requirements (Agency)

- PV ESA ECM parameters and other considerations

  - Refine PV system sizing (Agency/ESCO)

  - PV ESA ECM Fair Market Value determination and title transfer (ESCO)

  - Reserve account (ESCO)

  - Financial incentives (ESCO)

  - Interconnection requirements and responsibilities, the interconnection agreement,  and cost estimates (interconnection study, required upgrades, other) (Agency/ESCO)

    - Communication process with utility (Agency)

  - Metering and M&V expectations (Agency)

  - eProject Builder guidelines (Agency)

  - Cyber security requirements (Agency)

  - National Environmental Policy Act – process, information needed, and schedule (Agency)

  - National Historic Preservation Act (Agency)

  - Glare analysis (ESCO)

  - Other compliance and permitting requirements (Agency/ESCO)

- Questions/answers on TO RFP document or attachments (PF)

- Renewable Energy/Technology Deployment Matrix (PF)

- Assure Energy Star/FEMP EE Project requirements met (PF)

- Address Life of Contract planning prior to task order award (PF)

# Investment-Grade Audit Process

- Contractor discussion of their plans for IGA phase (ESCO)

  - Logistics and access; testing/metering to be accomplished

  - Security – restricted areas, escorts, etc.

  - Safety requirements – training, hazards

- Process discussion – reviews (copies), document transmittals, etc. (ESCO)

- IGA requirements; what does it look like (components/revised proposal) what needs to be approved (ECM package, savings estimates, baseline, M&V plan, etc.) (ESCO)

- Government discussion/expectations of what needs further investigation (Agency / ESCO)

# Communications Protocols

- Establish leads and discuss responsibilities (Agency/ESCO)

- Establish frequency and method of communications – emails, conference calls (Agency/ESCO)

  - Protocols for bringing new people in/exiting others – responsibility for passing on information and informing the team

# Project Timeline/Wrap-Up/Next Steps

- Schedule/timeline with significant milestones to award

- Recap of action items; schedule for development meetings/calls.